Expense Intelligence Platform

Implementation status and future plan

Current status

Milestone 1 is complete: local PostgreSQL, FastAPI, authentication, households, merchants, payment methods, receipts, receipt items, receipt payments, OCR capture flow, duplicate checks, and the working server-rendered UI are in place.

The app already supports multi-user and multi-household behavior, including admin access and household-scoped data access.

OCR processing is integrated with Azure Document Intelligence and includes image preparation/compression before sending a document to Azure.

A local fallback path exists for image storage, and the codebase is modularized so integrations stay separated from the UI.

What has been implemented

Database layer: PostgreSQL schema, migrations, and core entities are working.

API layer: FastAPI routes for auth, households, merchants, payment methods, receipts, receipt items, receipt payments, captures, income, and maintenance are implemented.

UI layer: a browser-based interface is working on desktop and mobile.

Operational flow: Docker-based local development, pytest coverage for key flows, and manual database inspection/debugging are already usable.

Design decisions already made

PostgreSQL is the primary relational store.

Household scoping is enforced across the app.

Merchant normalization is household-aware.

Payment methods are owned by users, while receipt payments can reference them for a shared household receipt.

OCR upload handling now compresses the Azure-bound copy only, so original stored images remain intact.

Next implementation phase

Finish Milestone 2: normalized product foundation with merchant aliases, product identity, item mapping, package metadata, and price history.

Add deterministic merchant and item resolution so common matches do not require external research.

Add review workflows for unresolved or low-confidence matches.

Extend enrichment for categories, product metadata, and nutrition-related fields.

Build analytics and dashboard views for expenditure breakdowns, top vendors, price trends, and purchase insights.

Later roadmap

Controlled research agent for unresolved merchants and products.

Evaluation gates for when to use RAG or embeddings.

Export, archive, and purge flows.

Production hardening, budget controls, backups, and observability.

| Area | Status |
| --- | --- |
| Database | Done: PostgreSQL schema, migrations, and local Docker setup. |
| API | Done: FastAPI routes and vertical-slice workflows are in place. |
| UI | Done: working browser UI with mobile access. |
| OCR | Done: Azure OCR integration plus image compression for Azure limits. |
| Next | Build normalized product and resolution layers. |